STANDARD OPERATING PROCEDURE

Setting Up a New Project

from the Beginning

AI Agent-Team Development Workflow  +  GitHub Merge Governance

Audience: new team members  ·  Worked example: AIFlowTesting

Version 1.0  ·  June 2026

# Contents

Section numbers below match the headings exactly. Sections 1–11 are the walkthrough; A–D are copy-paste file templates.

1.   Purpose & Scope

2.   Before You Start (Prerequisites)

3.   Quick-Start Checklist

4.   Phase 1 — Initialize the Repository

5.   Phase 2 — Lay Out the Project Structure

6.   Phase 3 — Write CLAUDE.md (the AI's Rulebook)

7.   Phase 4 — Establish the Test-Case Logging Convention

8.   Phase 5 — Configure CI with GitHub Actions

9.   Phase 6 — Add a Pull-Request Template

10.   Phase 7 — Enforce Merge Governance (Branch Protection)

11.   Phase 8 — Publish & Verify

12.   Day-to-Day: The Agent-Team Workflow

13.   Troubleshooting & Common Pitfalls

Appendix A — CLAUDE.md Template

Appendix B — GitHub Actions Workflows

Appendix C — Branch-Protection Ruleset + Script

Appendix D — Supporting Files

# 1.  Purpose & Scope

This SOP is a reusable, step-by-step recipe for standing up a new software project that is safe by default: work is done by an orchestrated AI agent team, every test case is logged, and nothing reaches main without review and passing checks. Follow it in order and a new project will end the day with working CI, code scanning, security checks, and enforced branch protection.

It is written as a template. The steps are tool-agnostic; the concrete commands and files use a Python reference project, AIFlowTesting, as a worked example. Swap the language, test runner, and linter for your stack — the structure stays the same.

## The two pillars

| Pillar | What it means | Where it lives |
| --- | --- | --- |
| Agent-team workflow | Non-trivial work runs as plan → approval → tests-first → implementation → code review → security review → local commit. | CLAUDE.md + testcases/ |
| Merge governance | main is protected. Changes land only via pull request with required approvals, passing CI, code scan, and security checks. | .github/ + branch ruleset |

How to use this document. Section 3 is a one-page checklist for people who have done this before. Sections 4–11 are the detailed walkthrough for first-timers. Every file you need is provided in full in the Appendices — copy, rename, commit.

# 2.  Before You Start (Prerequisites)

Install and verify these once. The right-hand column is a quick check that each is present.

| Tool | Why you need it | Verify |
| --- | --- | --- |
| Git | Version control for all work. | git --version |
| GitHub account + repo access | Hosting, pull requests, and branch protection. You need permission to create the repo and (later) admin rights to apply protection. | — |
| Language toolchain | To build and test. Example: Python 3.12. | python --version |
| Test runner + coverage | Run the suite and enforce the coverage gate. Example: pytest, pytest-cov. | pytest --version |
| Linter / static analysis | Catch bugs and complexity. Example: ruff. | ruff --version |
| Security scanner | Static security scan. Example: bandit. | bandit --version |
| Claude Code / Cowork | Runs the agent-team workflow against CLAUDE.md. | — |
| GitHub CLI (optional) | Handy for secrets and PRs from the terminal. | gh --version |

Two collaborators rule. A “2 approving reviews” policy needs at least two collaborators with write access besides the PR author. Solo or paired teams should lower the count (Section 10) or the first PR can never merge.

# 3.  Quick-Start Checklist

Each item maps to a detailed phase below. Tick them off in order.

- Phase 1 — Initialize the repository: create the folder, git init, add .gitignore, first commit.

- Phase 2 — Lay out the structure: src/, tests/, testcases/, .github/workflows/, and a config manifest.

- Phase 3 — Write CLAUDE.md — the AI's rulebook (branching, agent workflow, test-case log, layout).

- Phase 4 — Establish the test-case logging convention under testcases/.

- Phase 5 — Add GitHub Actions: tests, coverage, lint, security, code scanning.

- Phase 6 — Add a pull-request template.

- Phase 7 — Enforce merge governance: protect main with a branch ruleset.

- Phase 8 — Publish & verify: push the baseline, apply protection, open a throwaway PR to confirm the gates work.

# 4.  Phase 1 — Initialize the Repository

Create the project folder, put it under version control, and lock down what should never be committed.

# create and enter the project folder

mkdir my-project && cd my-project

# start version control on the default branch

git init -b main

# add a .gitignore appropriate to your stack (see Appendix D), then:

git add .gitignore

git commit -m "chore: initialize repository"

The .gitignore must exclude build artifacts, caches, virtual environments, and — critically — secrets (.env, *.token). A ready-to-use Python example is in Appendix D.

# 5.  Phase 2 — Lay Out the Project Structure

A predictable layout lets both people and the agent team find things. Create these folders up front:

| Path | Purpose |
| --- | --- |
| src/<package>/ | Application code. Keep it importable and free of test code. |
| tests/ | Automated test suite. The CI 'tests' and 'coverage' jobs run this. |
| testcases/ | Human-readable, per-branch test-case logs (Phase 4). |
| .github/workflows/ | CI, lint, security, and code-scanning workflows (Phase 5). |
| .github/ | PR template and the branch-protection ruleset definition. |
| scripts/ | One-off setup/automation scripts (e.g. apply branch protection). |
| docs/ | Design specs and longer-form documentation. |
| CLAUDE.md | The agent rulebook at the repo root (Phase 3). |
| <config manifest> | Build, test, and lint configuration. Example: pyproject.toml. |

## The configuration manifest

One file should pin your dependencies and configure the test runner and linter so that local runs and CI behave identically. In the Python example, pyproject.toml declares the package, sets the test paths, and defines the lint rule set (complexity, bug, and “code smell” rules). The key idea is portable: the same config drives your machine and the CI runners.

Example — test + lint config (pyproject.toml excerpt; full file in Appendix B):

[tool.pytest.ini_options]

testpaths = ["tests"]

pythonpath = ["src"]

[tool.ruff.lint]

select = ["C901","PLR0911","PLR0912","PLR0913","PLR0915",

"F","B","PLE","PLW","SIM","N","ERA"]

[tool.ruff.lint.mccabe]

max-complexity = 10

# 6.  Phase 3 — Write CLAUDE.md (the AI's Rulebook)

CLAUDE.md sits at the repo root and is read automatically at the start of every session. Its instructions override default behavior, so this is where you encode your team's non-negotiables. Include four sections:

- Branching rules.  Never commit to main; always branch (feature/<name> or fix/<name>); pushing and opening PRs are manual, opt-in steps.

- Agent-team workflow.  Plan → approval checkpoint → tests-first → implementation → code review → security review → local commit. (Detailed in Section 12.)

- Test-case log convention.  Where and how every test case is recorded (Phase 4).

- Project layout.  Point the agent at src/, tests/, the test command, and the coverage target.

Why this matters. CLAUDE.md is the difference between an assistant that guesses your conventions and one that follows them every time. Treat it as code: review changes to it, and keep it in sync as the project evolves.

A complete, fill-in-the-blanks CLAUDE.md template is in Appendix A.

# 7.  Phase 4 — Establish the Test-Case Logging Convention

Beyond automated tests, keep a human-readable record of what each test verifies. This is the audit trail QA and reviewers rely on, and it drives release-time sign-off documents. The convention:

- One folder per branch under testcases/, with / replaced by -:  feature/login → testcases/feature-login/.

- One datetime-stamped file created the first time cases are logged on the branch:  testcases_<yyyyMMdd_HHmmss>.md.

- Append, never fork:  later recordings on the same branch add a new dated section to that same file.

- Commit together:  the test-case log ships in the same commit as the code it describes.

Each recording appends one section in this shape:

## 2026-06-12 14:30:00 — Add percentage discount codes

| # | Test case                  | Type | Test file          | Expected result        |

|---|----------------------------|------|--------------------|------------------------|

| 1 | WELCOME10 applies 10% off  | unit | tests/test_cart.py | total reduced by 10%   |

| 2 | Unknown code is rejected   | unit | tests/test_cart.py | CartError raised       |

# 8.  Phase 5 — Configure CI with GitHub Actions

Add one workflow file per concern under .github/workflows/. They run on every pull request and on pushes to main. These five checks become the gates that protect main in Phase 7.

| Check (status name) | Example tool | What it enforces |
| --- | --- | --- |
| tests | pytest | The full test suite passes. |
| coverage | pytest-cov | Coverage stays at or above the gate (e.g. 80%). |
| lint | ruff | Complexity, bug, and code-smell rules pass. |
| security-scan | bandit | Static security scan finds no medium+ issues. |
| Analyze (python) | CodeQL | GitHub code scanning finds no new alerts. |

The status name is a contract. The job name shown to GitHub (the name: of the job, e.g. tests, Analyze (python)) must match the required-check name in your branch ruleset exactly — character for character. A mismatch silently means “no such check,” and the gate never fires.

Triggers should cover both directions: pull_request (so checks run before merge) and push to main (so the protected branch is always re-validated). CodeQL also runs on a weekly schedule. Dependency review runs on PRs to flag vulnerable dependencies. Full YAML for all workflows is in Appendix B.

## Optional: release-time automation

You can add tag-triggered workflows (on v* tags) that generate QA documents — for example a test-case document or a sign-off report bundling logged cases with a fresh regression run, uploaded as build artifacts. These need an API key stored as an Actions secret (e.g. ANTHROPIC_API_KEY). Add it with gh secret set ANTHROPIC_API_KEY or via repo Settings → Secrets.

# 9.  Phase 6 — Add a Pull-Request Template

A PR template at .github/pull_request_template.md pre-fills every pull request so reviewers get a consistent summary and authors don't forget the essentials. Include a summary, a link to the branch's test-case log, and a reviewer checklist (tests written first, cases recorded, review feedback addressed, security review if needed, no hardcoded secrets). Full file in Appendix D.

# 10.  Phase 7 — Enforce Merge Governance (Branch Protection)

This is the step that makes main un-bypassable. Protect it with a repository ruleset that requires the following:

| Rule | Setting (example) |
| --- | --- |
| Pull request required | No direct pushes to main. |
| Approving reviews | 2 approvals; stale reviews dismissed on new pushes. |
| Conversation resolution | All review threads resolved before merge. |
| Required status checks | tests, coverage, lint, security-scan, Analyze (python) — and 'strict' (branch must be up to date). |
| Block force-pushes | Non-fast-forward updates are rejected. |
| Block deletion | The branch cannot be deleted. |

## Two ways to apply it

- GitHub UI:  Settings → Rules → Rulesets → New branch ruleset. Good for one-offs.

- As code:  keep a ruleset.json in the repo and POST it via the GitHub API with a script. Repeatable and reviewable — preferred. Script and JSON are in Appendix C.

Apply the ruleset as code (example):

# token needs repo "Administration: write" (fine-grained) or "repo" (classic)

$env:GITHUB_TOKEN = '<token>'

.\scripts\setup-branch-protection.ps1 -Owner <org> -Repo <repo>

Plan & caveats. Branch rulesets are enforced on public repos on the GitHub Free plan; private repos need Pro/Team/Enterprise. And remember the two-collaborators rule for the 2-approval policy.

# 11.  Phase 8 — Publish & Verify

Publish the baseline, apply protection, then prove the gates actually work before real work begins.

# 1. publish the baseline

git push -u origin main

# 2. apply branch protection (see Phase 7 / Appendix C)

$env:GITHUB_TOKEN = '<token with repo admin>'

.\scripts\setup-branch-protection.ps1 -Owner <org> -Repo <repo>

# 3. prove it: open a throwaway PR and confirm the merge is blocked

git switch -c chore/verify-protection

git commit --allow-empty -m "chore: verify branch protection"

git push -u origin chore/verify-protection

# open the PR on GitHub; confirm all five checks appear and merge is blocked

## Verification checklist

- Direct push to main is rejected.

- All five status checks appear on the PR and run to completion.

- The merge button is blocked until checks pass and approvals are in.

- CodeQL, security scan, and dependency review all report into the PR.

- The check names on the PR exactly match the ruleset's required checks.

# 12.  Day-to-Day: The Agent-Team Workflow

Once the project is set up, this is the loop the agent team follows for any non-trivial change (multi-file work, new features, refactors, or bugs with an unclear cause). The main session orchestrates; it does not code inline.

| Step | What happens | Output |
| --- | --- | --- |
| 1. Plan | Produce an implementation plan and return it to the user. | Plan for review |
| 2. Checkpoint | Wait for explicit user approval. Do not proceed without it. | Go / no-go |
| 3. Tests first | Write failing tests (TDD), then the implementation that makes them pass. | Tests + code |
| 4. Record cases | Log every new/changed test case to testcases/<branch>/ (Phase 4). | Test-case log |
| 5. Code review | Review the diff; fix CRITICAL/HIGH findings and re-review once. | Clean diff |
| 6. Security review | If auth, user input, API endpoints, or secrets are touched, review for those risks. | Security pass |
| 7. Local commit | Commit to the feature branch. Pushing and opening a PR stay manual. | Local commit |

Guardrails that never change: never commit to main; push and PR creation are manual and opt-in; skip the full ceremony only for trivial edits, typos, questions, and exploration.

# 13.  Troubleshooting & Common Pitfalls

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Merge allowed despite a 'required' check | Ruleset check name doesn't match the workflow job name. | Make the ruleset context identical to the job's name:, character for character. |
| First PR can never reach 2 approvals | Fewer than 2 collaborators besides the author. | Add collaborators, or lower the required approval count. |
| Protection 'does nothing' on a private repo | Rulesets aren't enforced on private repos on Free. | Make the repo public or upgrade to Pro/Team. |
| Release workflow fails on a tag | Missing Actions secret (e.g. API key). | Add it: gh secret set <NAME>, or repo Settings → Secrets. |
| Coverage job fails the build | Coverage dropped below the gate. | Add tests, or adjust the --cov-fail-under threshold deliberately. |
| Checks don't run on a PR | Workflow triggers missing pull_request. | Add pull_request (and push to main) to on:. |

# Appendix A — CLAUDE.md Template

Save as CLAUDE.md at the repo root. Replace the angle-bracket placeholders.

# <Project Name>

<One-line description of the project.>

## Branching rules (CRITICAL)

- NEVER commit directly to `main`. Before any code change, create or switch to a

feature branch: `feature/<short-name>` or `fix/<short-name>`.

- `main` is protected: changes land only via a pull request with the required

approving reviews, passing CI, code scan, and security checks.

- Do not push and do not open PRs unless explicitly asked — those are manual.

## Agent team workflow

For non-trivial work (multi-file changes, new features, refactors, unclear bugs),

the main session acts as orchestrator and dispatches subagents:

1. Plan — produce a plan, return it to the user.

2. Checkpoint — wait for user approval before proceeding.

3. On approval, execute end-to-end:

- Write tests first (TDD), then the implementation.

- Record test cases in the test case log immediately after tests are written.

- Review the diff; fix CRITICAL/HIGH findings and re-review once.

- Security review if auth, user input, API endpoints, or secrets are touched.

- Create a local commit. Do NOT push or open a PR — those are manual.

Skip the orchestration for trivial edits, typos, questions, and exploration.

## Test case log (CRITICAL)

Every test case created or modified MUST be documented under `testcases/`:

- Folder per branch: `testcases/<branch-name>/`, replacing `/` with `-`.

Example: `feature/login` -> `testcases/feature-login/`.

- Filename carries a datetime the FIRST time cases are recorded on a branch:

`testcases_<yyyyMMdd_HHmmss>.md`.

- Append within the same branch: if a file already exists, add a new section —

never create a second file.

Each recording appends one section:

## <yyyy-MM-dd HH:mm:ss> — <short task description>

| # | Test case | Type | Test file | Expected result |

|---|-----------|------|-----------|-----------------|

| 1 | ...       | unit | tests/... | ...             |

Commit the testcase file together with the code changes it describes.

## Project layout

- `src/<package>/` — application code.

- `tests/` — test suite. Run with `<test command>`. Keep coverage at 80%+.

- `testcases/` — per-branch test case logs (convention above).

- `.github/workflows/` — CI, code scanning, and security checks.

# Appendix B — GitHub Actions Workflows

One file per concern under .github/workflows/. Job name: values become the required status checks in Appendix C.

### ci.yml — tests + coverage

name: CI

on:

pull_request:

push:

branches: [main]

jobs:

tests:

name: tests

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with: { python-version: "3.12" }

- name: Install test dependencies

run: pip install pytest

- name: Run test suite

run: python -m pytest -v

coverage:

name: coverage

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with: { python-version: "3.12" }

- name: Install test dependencies

run: pip install pytest pytest-cov

- name: Test suite with 80% coverage gate

run: python -m pytest --cov=src --cov-report=term-missing --cov-fail-under=80

### lint.yml

name: Lint

on:

pull_request:

push:

branches: [main]

jobs:

lint:

name: lint

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with: { python-version: "3.12" }

- name: Install ruff

run: pip install ruff

- name: Lint

run: ruff check src

### security.yml — static scan + dependency review

name: Security

on:

pull_request:

push:

branches: [main]

jobs:

security-scan:

name: security-scan

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with: { python-version: "3.12" }

- name: Install scanners

run: pip install bandit

- name: Bandit static security scan

run: bandit -r src -ll

dependency-review:

name: dependency-review

if: github.event_name == 'pull_request'

runs-on: ubuntu-latest

permissions: { contents: read }

steps:

- uses: actions/checkout@v4

- uses: actions/dependency-review-action@v4

with: { fail-on-severity: high }

### codeql.yml — code scanning

name: CodeQL

on:

pull_request:

branches: [main]

push:

branches: [main]

schedule:

- cron: "30 2 * * 1"

jobs:

analyze:

name: Analyze (python)

runs-on: ubuntu-latest

permissions:

security-events: write

contents: read

actions: read

steps:

- uses: actions/checkout@v4

- uses: github/codeql-action/init@v3

with: { languages: python }

- uses: github/codeql-action/analyze@v3

with: { category: "/language:python" }

### pyproject.toml — build, test, and lint config

[project]

name = "my-project"

version = "0.1.0"

requires-python = ">=3.10"

[build-system]

requires = ["setuptools>=68"]

build-backend = "setuptools.build_meta"

[tool.setuptools.packages.find]

where = ["src"]

[tool.pytest.ini_options]

testpaths = ["tests"]

pythonpath = ["src"]

[tool.ruff.lint]

# complexity + bug + code-smell rules

select = ["C901","PLR0911","PLR0912","PLR0913","PLR0915",

"F","B","PLE","PLW","SIM","N","ERA"]

[tool.ruff.lint.pylint]

max-args = 7

[tool.ruff.lint.mccabe]

max-complexity = 10

# Appendix C — Branch-Protection Ruleset + Script

### .github/ruleset-main.json

Required-check context values must match the workflow job names in Appendix B exactly.

{

"name": "protect-main",

"target": "branch",

"enforcement": "active",

"conditions": {

"ref_name": { "include": ["~DEFAULT_BRANCH"], "exclude": [] }

},

"rules": [

{ "type": "deletion" },

{ "type": "non_fast_forward" },

{

"type": "pull_request",

"parameters": {

"required_approving_review_count": 2,

"dismiss_stale_reviews_on_push": true,

"require_code_owner_review": false,

"require_last_push_approval": false,

"required_review_thread_resolution": true

}

},

{

"type": "required_status_checks",

"parameters": {

"strict_required_status_checks_policy": true,

"required_status_checks": [

{ "context": "tests" },

{ "context": "coverage" },

{ "context": "lint" },

{ "context": "security-scan" },

{ "context": "Analyze (python)" }

]

}

}

]

}

### scripts/setup-branch-protection.ps1

param(

[string]$Owner = "<org>",

[string]$Repo  = "<repo>"

)

$ErrorActionPreference = "Stop"

if (-not $env:GITHUB_TOKEN) {

throw "GITHUB_TOKEN not set. Create a fine-grained token with repository " +

"Administration: write, then: \$env:GITHUB_TOKEN = '<token>'"

}

$rulesetPath = Join-Path $PSScriptRoot "..\.github\ruleset-main.json"

$body = Get-Content $rulesetPath -Raw

$headers = @{

Authorization          = "Bearer $($env:GITHUB_TOKEN)"

Accept                 = "application/vnd.github+json"

"X-GitHub-Api-Version" = "2022-11-28"

}

$response = Invoke-RestMethod -Method Post `

-Uri "https://api.github.com/repos/$Owner/$Repo/rulesets" `

-Headers $headers -Body $body -ContentType "application/json"

Write-Host "Created ruleset '$($response.name)' (id $($response.id))."

Write-Host "Verify: https://github.com/$Owner/$Repo/settings/rules"

# Appendix D — Supporting Files

### .gitignore (Python example)

# Python

__pycache__/

*.py[cod]

*.egg-info/

build/

dist/

.venv/

venv/

# Test / coverage

.pytest_cache/

.coverage

htmlcov/

coverage.xml

# Tooling

.mypy_cache/

.ruff_cache/

# OS / editor

.DS_Store

Thumbs.db

.vscode/

.idea/

# Secrets — never commit tokens

.env

*.token

### .github/pull_request_template.md

## Summary

<!-- What does this PR change and why? -->

## Test cases

<!-- Link the test-case log for this branch, e.g.

testcases/feature-login/testcases_20260612_143000.md -->

## Checklist

- [ ] Tests written first (TDD) and passing locally

- [ ] Test cases recorded under testcases/<branch-name>/

- [ ] Code review feedback (CRITICAL/HIGH) addressed

- [ ] Security review done if user input / auth / secrets are touched

- [ ] No hardcoded secrets

### testcases/README.md

# Test case logs

Every task that creates or modifies tests records its cases here.

- One folder per branch, with "/" replaced by "-":

feature/login -> testcases/feature-login/

- One file per branch, named with the datetime of its first recording:

testcases_<yyyyMMdd_HHmmss>.md

- Later recordings on the same branch APPEND a new dated section to that file —

never create a second file for the same branch.

End of SOP · New Project Setup · v1.0